# Minutes of Meeting

| # Meeting Title | # CWC Website Development |  |  |  |
| --- | --- | --- | --- | --- |
| # Objective | # SRS Review |  |  |  |
| # Meeting Host | # Velocis |  |  |  |
| # Date | # 10-06-2026 | # Start Time |  | # 03:00 PM |
| # Location | # CWC Office | # End Time |  | # 05:00 PM |
| # Attendees | CWC: - Mr. SFH ABIDI - Mr. Awdhesh Kumar - Mr. Dheeraj |  | Velocis: - Mr. Shailendra Pratap Singh - Mr. Vivek Roshan |  |

# Discussed items

Additional Requirements to be Incorporated in the SRS - Department users shall have two login options: - Login through Jan Parichay (API to be provided by the Department). - Direct Website Login. - User details shall be fetched from the e-Office system and stored in the website database for website use. - During user creation by the Admin, set password link shall send to the registered email address. - The Forgot Password/Reset Password functionality shall send a password reset link to the registered email address. - The Super Admin shall have the capability to update or reset any user's details from the backend, except for the email address, which shall serve as the unique identifier (primary key). - The main website and all microsites shall include a dedicated page for displaying Sites, Basins, and Sub-Basins on an interactive map. Selecting this option shall open the map view in a new browser tab. - A centralized repository of profile photographs of department officials shall be maintained and used across various pages of the website and microsites as required. - The website shall provide: - A Global Search feature across the portal. - Advanced/filter-based search options on document listing pages. - Search functionality based on document title and metadata stored within PDF/A files. - Search results shall be optimized to ensure minimal loading time and efficient performance. - A comprehensive Role-Based Access Control (RBAC) system shall be implemented. For microsites, the system shall support: - Multiple user roles. - Page-level access permissions. - Role-specific content management and visibility controls. - The Organogram page shall be designed as an interactive module with a user-friendly navigation structure and a unified, single-view hierarchy representation.

| # Action items |  | # Owner |
| --- | --- | --- |
| # 1. | # Update the SRS as per the discussion | # Velocis |
| # 2. | # Feedback on the shared UI design | # CWC |

Additional Notes

- Site, Basin, and Sub-Basin master data shall be provided by the Department.